Scrum Meeting Record 07

Project Title: Merch4Change

Course: CO2060 - 2YP

Sprint: Sprint 4

Sprint Duration: 2 Week

Date: 17 / 03 / 2026

Time: 04.00 PM

Mode: Physical - Department Discussion Room

Attendees

Scrum Master 	: M.N.A. Fikry

Member 1 		: G.C. Damsiluni

Member 2 		: M.A.S. Dulshara

Member 3 		: S.B.N.S. Samarawickrama

Member 4 		: S.D.M.P. Sandanayake

Meeting Objective

Implement and test user authentication & login.

Discussion Summary

User login/logout with JWT implemented. User type authentication and login tested successfully.

Sprint 4 Goal

Refine profile features and validate secure login.

Sprint 4 Backlog (Planned Tasks)

- Review registration and log in

- Implement profile UI

- Connect profile to user data

- Research JWT/session authentication

- Document profile workflow

- Update system design

- Maintain documentation

Individual Scrum Updates

Member 1: G.C. Damsiluni

What have you done since the last meeting?

Refined product navigations and search feeds.

Current progress:

Product navigation is functional and search results show efficiently.

What will you do next?

Improve overall UI with CSS enhancements.

Member 2: M.A.S. Dulshara

What have you done since the last meeting?

Implement database schema codes according to ER diagram.

Current progress:

Implemented database schema codes are ready to use.

What will you do next?

Set up database to handle media uploads and storage.

Member 3: S.B.N.S. Samarawickrama

What have you done since the last meeting?

Updated querying and storing with the database schema.

Current progress:

Backend is accessing the database with the provided models.

What will you do next?

Implement unit tests for all the sections which do not have tests in the backend.

Member 4: S.D.M.P. Sandanayake

What have you done since the last meeting?

Implemented messaging interface.

Current progress:

Messaging interface is ready to be integrated with the user profiles.

What will you do next?

Deploy the frontend and setup a CI pipeline.

Decisions Taken

- To improve the overall UI/UX

- To implement tests for all the components of the system.

- To integrate a CI pipeline and deploy the system

Signatures

Scrum Master 		: ___________________ 	Date: ____________________

Technical Lead 	: ___________________ 	Date: ____________________