Scrum Meeting Record 06

Project Title: Merch4Change

Course: CO2060 - 2YP

Sprint: Sprint 4

Sprint Duration: 2 Week

Date: 10 / 03 / 2026

Time: 03.00 PM

Mode: Physical - DOII

Attendees

Scrum Master 	: M.N.A. Fikry

Member 1 		: G.C.C. Damsiluni

Member 2 		: M.A.S. Dulshara

Member 3 		: S.B.N.S. Samarawickrama

Member 4 		: S.D.M.P. Sandanayake

Meeting Objective

To review registration and login integrated with the backend and the profile page UI.

Discussion Summary

The team reviewed user registration and login functionalities. Profile page (view/edit details) UI was added.

Scrum Master’s Input

The Scrum Master recommended finalizing authentication mechanisms and instructed the team to validate the complete user journey before full login implementation.

Sprint 6 Goal

To implement profile pages with the backend routing.

Sprint 6 Backlog (Planned Tasks)

- Review registration and log in

- Implement profile UI

- Connect profile to user data

- Research JWT/session authentication

- Document profile workflow

- Update system design

- Maintain documentation

Individual Scrum Updates

Member 1: G.C.C. Damsiluni

What have you done since the last meeting?

Refined profile page UI.

Current progress:

Profile page is ready for integration.

What will you do next?

Refine product navigations and search feeds.

Member 2: M.A.S. Dulshara

What have you done since the last meeting?

Implement database schema codes for users and products.

Current progress:

Implemented database schema codes are ready to use.

What will you do next?

Implement database schema codes.

Member 3: S.B.N.S. Samarawickrama

What have you done since the last meeting?

Added authentication for login.

Current progress:

Users are authenticated when logging in.

What will you do next?

Update querying and storing with the database schema.

Member 4: S.D.M.P. Sandanayake

What have you done since the last meeting?

Implemented routing within the frontend for state preservation and navigation.

Current progress:

Frontend is navigated with static routes with changing addresses, not as one link for the whole site.

What will you do next?

Implementing messaging inteface.

Decisions Taken

- To use JWT for authentication

- To finalize registration and login

- To document complete user journey

- To integrate profile UI

Signatures

Scrum Master 		: ___________________ 	Date: ____________________

Technical Lead 	: ___________________ 	Date: ____________________